Hutt City Cycle Network Matters – Update 30 June 2010

1. Cycle network development in 2010/11
Hutt City’s budget for this year is $351,000. The list of likely projects (not yet finalised) is as follows;
- Eastern Hutt Road (north of Stokes Valley) – construct shared path on west side of road adjacent to wire rope barrier, and mark cycle lane from end of shared path to Reynolds Bach Drive
- George Gee Drive to Barberry Grove – construct shared track to link Korokoro and Maungaraki (joint project with Parks and Gardens)
- Hutt River stopbank, west side Ewen Bridge to Melling Bridge – pave path on top of stopbank
- Parkway, Wainuiomata – remark cycle lane to meet MOTSAM standards, includes colour surfacing

2. Quality of seal on road shoulder
From now on, Hutt City’s road re-sealing programme will include the application of a smooth slurry seal on the road shoulder as standard in situations where a rough grade chip seal surface is applied. This will progressively improve road surfaces for cyclists across the city, as all chip sealed surfaces are renewed on a 10-12 year cycle.

3. Sealed pathway between Ewen Bridge and Kennedy-Good Bridge
This is now complete, except for the ‘starlight studs’ which will be added sometime soon. Any further pathway on the berm would duplicate the sealed route already available on the top of the stopbank. Engineers want to see how the new path stands up to being submerged in a flood before investing in any more low-level pathways.

4. Dangerous Sump Grates
Council would like to put together a list of the most dangerous sump grates affecting cyclists in our city. We will be able to replace a number of these per year to progressively improve safety. Priority will be given to locations where the road is narrow, traffic volumes and speeds are high, on corners, and where there are already broken yellow lines. In some situations sumps are in a ‘hole’ and the asphalt will need to be ground off as well.

Your members are invited to send us details of any such sumps they pass regularly, photos would be useful. Email to jan.simmons@huttcity.govt.nz